## Slide 1
Type attack

## Slide 2
Our team was composed of:
Adrian Salomia
Adelina Chelcea
Alexandru Bottea
Dragos Iancu
          Vlad-Andrei Ursu
          And last, but not least
        Bogdan Lucian Basuc

## Slide 3
Bogdan was the most passionate person about this game. That’s why he:
Created a beta version of the game
Generated words using a php API
After he received an interdiction to write a single line of code, Vlad:

## Slide 4
Adelina:
Implemented the score logic
Added the logic for the loss of lives when the time is over
Fixed bugs
The PowerPoint presentation
Adrian:
Fixed bugs
Implemented some extra functionalities

## Slide 5
Alex:
Tested the game
Reported bugs
Created the diagram
Wrote the technical documentation
Wrote the user documentation (how to play)
Dragos:
Tested the game
Reported the bugs

## Slide 6
What we have learnt:
We improved our Unity game creation skills and our C# knowledge
Working in a team, synchronization with colleagues
To split tasks so that everybody has something to do
We found out that unity has a very large community

## Slide 7
We disliked that:
The number of people assigned to the project was too big for its complexity
The game was not very captivating
Some of us worked much more than the others

## Slide 8
We liked that:
We had the freedom to choose what technology to use
in order to implement the game
We have deepened our knowledge of Unity and C #
It was a more doable project regarding the splitting of
tasks and the amount of work

## Slide 9
What can be changed:
The time for implementing the project can be reduced by one week if we keep this complexity
A bigger project which can be well divided in more tasks

## Slide 10
We haven’t used Trello at all because it was a very small project.
We used Facebook to communicate faster and to report the bugs
We used GitHub as a repository hosting service

## Slide 11
Conclusion
It was an easy project which helped us to understand better the Unity Game Engine